Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 30.03.2026 |
| --- | --- |
| Team ID | 69bf8031c1eab70902258949 |
| Project Name | Enforcing Mandatory Fields Using UI Policies and Migrating Changes with Update Sets |
| Maximum Marks |  |

Project Plan: Mandatory Field Enforcement & Migration

Phase 1: Discovery & Requirements

- [ ] Identify Stakeholders: Who decides which fields are mandatory?

- [ ] Define Conditions: Document the logic.

- Example: If "Category" = "Software", then "Application ID" = Mandatory.

- [ ] Data Source Audit: Will data be entered manually (UI Policy) or via API/Import (Data Policy)?

Phase 2: Environment Setup (Development)

- [ ] Create Update Set: * Name: [Project_ID] - [Table_Name] - Mandatory Fields - v1

- Application: Global (or specific Scoped App).

- [ ] Set as Current: Ensure your name is on the "In Progress" set.

Phase 3: Technical Configuration

- [ ] Create UI Policy:

- Table: incident, change_request, etc.

- Conditions: (Defined in Phase 1).

- Reverse if false: True.

- Order: 100 (Use 100-step increments).

- [ ] Create UI Policy Actions:

- Field: [Field_Name]

- Mandatory: True

- Visible: Leave as "True" or "Read-only" (Never hide a mandatory field).

- [ ] (Optional) Data Policy: If enforcing via API, convert UI Policy to Data Policy.

Phase 4: Quality Assurance (QA)

- [ ] Positive Testing: Trigger the condition; verify the field becomes mandatory (look for the red asterisk).

- [ ] Negative Testing: Break the condition; verify the field is no longer mandatory.

- [ ] Update Set Review: Navigate to sys_update_xml and filter by your Update Set to ensure both the Policy and Actions are captured.

Phase 5: Migration (The "Commit" Chain)

- [ ] Dev: Close Update Set (Set state to Complete).

- [ ] Test: 1. Retrieve Update Set.

2. Preview (Resolve any "Missing Record" errors immediately).

3. Commit.

4. Verify functionality in the Test UI.

- [ ] Prod: Repeat the "Retrieve > Preview > Commit" cycle.

Update Set Tracking Log

Use this table to track your movement across the landscape:

| Update Set Name | Developer | Source Instance | Target Instance | Status |
| --- | --- | --- | --- | --- |
| US-101-Mandatory-Fields | [Name] | Dev | Test | Committed |
| US-102-Fix-Order | [Name] | Dev | Test | Previewed |